The critical-path ordering, lowest-risk first: 2 → 1 → 4 → 3 → 5 → 6 → 7. Discovery-writes-route (2) and page-role (1) come first because everything downstream reads that config. Orchestration (4) before vector-wiring (3) because you want the set walking correctly with the readers you've already gated before adding the source that's still in a standalone tool. Vector (3) plugs in once the skeleton runs. Then binding, BOM, review.

Stage 0 — PDF intake (exists, partially) A set uploads; pages render; getDeviceTextItems extracts the normalized text layer per page. This works today. What's missing for automation: classifying each page's role — plan sheet vs. schedule sheet vs. legend vs. detail — so the system knows which pages feed which reader. Right now that's implicit/manual.

Stage 1 — Discovery, per set (exists for labels, not wired to archetypes) discover-config reads the legend → candidate types → writes detection_config. This is the engine that makes a set self-configuring. The gap: discovery doesn't yet classify schedule tables into archetypes or write which reader each sheet routes to. That's the gap between what discovery produces and what the classifier needs.

Stage 2 — Per-sheet routing (built, auto-derives, just committed) deriveSheetSignals + classifySheet + buildDeviceList now route a sheet to device-list / matrix / label-stamp automatically. Done and gated. But it routes one sheet at a time given its text — it doesn't yet orchestrate across a 39-page set.

Stage 3 — The three readers (two done, one pre-existing) Matrix reader ✓, device-list parseSchedule ✓, label-stamp detect.js ✓. These produce instances/counts. Solid.

Stage 4 — Vector/symbol classification (built as tools, NOT wired) This is the camera track. signature.js classifies glyphs, classify-cameras.html is a working tool — but its output is not flowing into the pipeline as typed symbol_instances. This is the single biggest unwired piece. The geometry currently lives in a standalone browser tool, not in the per-sheet ingestion path.

Stage 5 — Reconcile (exists, consumes all three sources) Merges label + symbol + schedule into one device list with provenance. Works. It's ready to consume symbol_instances the moment Stage 4 feeds them.

Stage 6 — Distance + BOM (exists per-device, not yet driven by the full reconciled multi-sheet list) pass-extract computes distance/TIA per device to the cable_dest demarc. Exists per page. Not yet aggregating across a whole routed set into one BOM.

So the honest sequence to "automate ingestion of a drawing set" — the steps that remain:

- Page-role classification — given a set, tag each page (plan / schedule / legend / detail). Without this, nothing knows the SE05 sheets are schedules and the TN101s are plans. New work.

- Discovery writes archetype + route per sheet — extend discover-config to classify each schedule table and persist the route, so Stage 2's routing runs from stored config, not ad hoc. Extension of existing.

- Wire vector classification into the pipeline — the camera track: signature.js classification → typed symbol_instances → reconcile. Move it out of the standalone tool into pass-symbol/pass-extract. Mostly built, needs wiring — this is the big one.

- Set-level orchestration — a pass that walks all 39 pages, routes each, and merges into one reconciled device list across sheets (schedule on one page binding to glyphs on another). New work — this is what makes it "a set" not "a page."

- Cross-sheet binding — schedule UINs on the SE05 sheets binding to symbol positions on the TN plan sheets via reconcile's adopt path. Reconcile supports it; needs the orchestration to feed it.

- Aggregate BOM — roll the reconciled set-wide list into one bill with cable lengths to each cable_dest. Extension of existing per-page logic.

- Confidence/review surfacing — the cross-check signals (matrix ties, classifier unknown, flagged hubs) surfaced to the user as the customer-managed review loop we discussed. New UI work.

The critical-path ordering, lowest-risk first: 2 → 1 → 4 → 3 → 5 → 6 → 7. Discovery-writes-route (2) and page-role (1) come first because everything downstream reads that config. Orchestration (4) before vector-wiring (3) because you want the set walking correctly with the readers you've already gated before adding the source that's still in a standalone tool. Vector (3) plugs in once the skeleton runs. Then binding, BOM, review.

The single biggest open item is #3 — the vector track is built but lives in a browser tool, not the pipeline. That's the "classification" half of your question, and it's the parked work from earlier this session.

Two honest caveats before you pick: this is a multi-session arc, not one build — each step is its own lock-the-number-then-build cycle. And step 4 (orchestration) is where a new failure mode appears that we haven't gated: cross-sheet identity, where a count can double or vanish if a schedule and a plan disagree about the same device. That'll want its own fixture before building.

Which step do you want to start? My recommendation is #2 — discovery writes the archetype/route per sheet — because it's the lowest-risk, it's a direct extension of code you already have gated, and everything else reads what it produces.